# Contents

Contents

Helm: Implementation Plan for the Next Phase

1. How to read this plan

2. Phase overview

P1. Manager questionnaire answers round

P2. Logo rebrand (compass "H")

P3. Email go-live

P4. Turnstile bot protection

P5. Lead dedupe / overwrite fix

P6. Dashboard improvements

P7. Crew schedule polish

P8. Vendor bills polish

P9. Time-aware calendar

P10. WhatsApp go-live

P11. Razorpay go-live

3. Cross-phase checklist per release

4. Recommended first task

# Helm: Implementation Plan for the Next Phase

| Field | Value |
| --- | --- |
| Document | docs/project/IMPLEMENTATION-PLAN.md (Prompt 7) |
| Date | 2026-10-17 |
| Scope | The NEXT phase of an existing product. Helm is already built and live. |
| Stack | Vanilla HTML/JS in public/, Vercel (vercel.json, server.js), Supabase Postgres + RLS (supabase/migrations/, latest definition wins), Edge Functions (supabase/functions/) |
| Environments | Production helm.events; staging helm-v01.vercel.app (see docs/CANONICAL-DEPLOYMENT.md, docs/STAGING-SETUP.md) |
| Related | docs/product/IMPLEMENTATION-PLAN.md (launch plan, 2026-10-16), docs/RUNBOOK.md, docs/INTEGRATIONS-WHATSAPP-RAZORPAY.md, docs/DEFERRED-INTEGRATIONS.md, docs/ops/EMAIL-SETUP.md, docs/ops/WHATSAPP-SETUP.md, docs/LOGO-SWAP.md, docs/AUTH-DASHBOARD-SETTINGS.md, docs/workflow/KNOWN-GAPS.md |

## 1. How to read this plan

Each phase lists: Goal, Tasks, Files / modules, Prerequisites, DB / API changes, Tests, Done when.

Rules that apply to every phase (from the project's standing rules):

Zero data loss. Migrations are additive and idempotent only (create or replace, add column if not exists, new tables). No drop, no destructive update, no cross-tenant reads. Every new table gets org_id + RLS using current_org_id() and has_area(...). See docs/FILL-ONLY-MIGRATIONS.md and scripts/check-migration-canon.mjs.

Staging first. SQL runs on staging, gets tested, then runs on production in number order. Next free migration number: 0163 (latest on main is 0162_launch_bypass_off.sql).

Local until told. Work is built and tested locally; nothing is pushed to main until the owner says so.

Secrets. Only secret *names* appear in docs or code. Values live in Supabase / Vercel dashboards.

CI gates. npm test, npm run check:csp, check:migration, check:deferred, check:env, check:deploy, plus Playwright tags (test:e2e:smoke, :roles, :lifecycle) where UI changes.

Cache bump. Changed JS/CSS needs its ?v= bumped (scripts/bump-changed-assets.mjs) and CSP hashes regenerated (scripts/gen-csp.mjs).

Owner facts used throughout: email sender is notifications@helm.events with Reply-To set to the studio's email; WhatsApp is set up by the owner separately; Razorpay, SMS and WhatsApp are currently switched off; dark mode is off and the default theme is Emerald (green light).

## 2. Phase overview

| # | Phase | Size | Depends on | Risk |
| --- | --- | --- | --- | --- |
| P1 | Manager questionnaire answers round | S | Owner/manager input | Low (docs/config only at first) |
| P2 | Logo rebrand (compass "H") | S | Final SVG from owner | Low |
| P3 | Email go-live | S | DNS for helm.events, Resend account | Low-Medium |
| P4 | Turnstile bot protection | S | Cloudflare account | Medium (can lock out sign-in if misconfigured) |
| P5 | Lead dedupe / overwrite fix | M | P1 answers (merge rule) | Medium (touches customer records) |
| P6 | Dashboard improvements | M | P1 answers | Low |
| P7 | Crew schedule polish | S-M | 0161 applied on both DBs | Low |
| P8 | Vendor bills polish | M | 0124 applied | Medium (money) |
| P9 | Time-aware calendar | L | P7 | Medium |
| P10 | WhatsApp go-live | M | Meta Business verification by owner | Medium |
| P11 | Razorpay go-live | L | Razorpay KYC, legal pages, P3 | High (money) |

Suggested order: P1 -> P2 -> P3 -> P4 -> P5 -> P7 -> P6 -> P8 -> P9 -> P10 -> P11. Integrations that need outside approval (P10, P11) can have their paperwork started on day one and run in parallel.

## P1. Manager questionnaire answers round

Goal. Turn the open business questions into written decisions before code is touched, so later phases do not guess.

Tasks.

Collect the open questions from docs/business-questions (Assumption: questions live there or in docs/workflow/KNOWN-GAPS.md / docs/helm-team-workflows.md; this worktree did not show a docs/business-questions folder, so confirm its location).

Send to the manager/owner as one short form. Group by phase below (lead merge rule, dashboard tiles, vendor bill approval, calendar time rules, WhatsApp templates, payment milestones).

Record answers in a single "Decisions" table in that doc with date and who decided.

Feed each answer into the matching phase's tasks.

Files. Docs only: docs/business-questions/* (or wherever confirmed), docs/workflow/KNOWN-GAPS.md.

Prerequisites. None.

DB / API changes. None.

Tests. None (documentation).

Done when. Every "Decision needed" item in this plan has a written answer or an explicit "use default".

Questions that must be in the round:

| Topic | Question |
| --- | --- |
| Leads | Decision needed: when a new quote/lead arrives with an email or phone already on file, should Helm (a) link to the existing contact and never overwrite, (b) ask the user, or (c) create a new record and flag a possible duplicate? |
| Dashboard | Decision needed: which KPI tiles matter per role, and which default period (7d / 1m / 6m / 1y)? |
| Vendor bills | Decision needed: does a vendor bill need approval before a payout can be recorded? Who approves? |
| Calendar | Decision needed: is a "conflict" the same venue at overlapping times, the same crew member at overlapping times, or both? Default event length when no end time is set? |
| WhatsApp | Decision needed: which messages go by WhatsApp (proposal, reminders, payment links) and the exact template wording for Meta approval. |
| Payments | Decision needed: Razorpay on the studio's own account or a platform account; who bears fees; refund policy text. |

## P2. Logo rebrand (compass "H")

Goal. Replace the current two-pill mark with the new compass-style "H" everywhere, in one controlled swap.

What exists. docs/LOGO-SWAP.md (updated 2026-10-16) documents a single source of truth: public/brand/mark.svg (<symbol id="helm-mark">, viewBox 0 0 48 48) used by the app rail (public/shell-b.js), login and hq.html. Other copies: CSS pills .mark i on marketing/legal pages, loader paths in public/shell-proto.js (HB_MARK) and public/marketing-loader.js (MARK), public/shell-b-loader-mark.svg, favicon public/brand/favicon.svg plus favicon.ico, favicon-48.png, apple-touch-icon.png, og.png. A test test/logo-bare-mark.test.mjs guards the mark.

Tasks.

Get from owner: mark-only SVG (square, transparent) and mark + "Helm" wordmark SVG; light and dark variants if different.

Replace the <symbol> body in public/brand/mark.svg (main shape currentColor, accent part inheriting stroke).

Replace public/brand/favicon.svg; re-render PNG/ICO fallbacks using the qlmanage + magick steps in docs/LOGO-SWAP.md.

Marketing pages: the compass H is not two pills, so switch .mark spans to <svg class="helm-mark"><use href="/brand/mark.svg#helm-mark"/></svg> (58 pages) or a shared CSS rule.

Update loader outline paths (HB_MARK, MARK, shell-b-loader-mark.svg).

Regenerate og.png (1200x630).

Bump SHELL_V in shell-proto.js, ?v= on marketing-loader.js, run scripts/gen-csp.mjs.

Check the mark against all 5 themes (light only; dark mode is off) with Emerald as default.

Prerequisites. Final artwork. Decision needed: wordmark font and whether the accent colour follows the theme.

DB / API changes. None.

Tests. Update test/logo-bare-mark.test.mjs to the new symbol; npm run check:csp; visual check of rail, login, marketing header/footer, loader, favicon, WhatsApp/LinkedIn link preview (re-scrape og:image).

Done when. No page shows the old pills (grep for .mark i rules returns only removed/unused code), favicons and og image updated, tests green.

## P3. Email go-live

Goal. All transactional email sends from notifications@helm.events with Reply-To = the studio's own email, reliably delivered.

What exists. Edge functions invite-mailer, welcome-mailer, security-alert-mailer, billing-reminder, comms-dispatch, pkg-client-notify use Resend (RESEND_API_KEY, RESEND_FROM). Each has an on/off switch: HELM_INVITE_EMAILS_ENABLED, HELM_WELCOME_EMAILS_ENABLED, HELM_SECURITY_ALERTS_ENABLED, HELM_BILLING_REMINDERS_ENABLED, HELM_COMMS_ENABLED, HELM_PKG_NOTIFY_ENABLED, with shared secrets HELM_*_SECRET for cron/webhook calls. Owner guide: docs/ops/EMAIL-SETUP.md; templates in docs/ops/email-templates/ and docs/email-templates/. Supabase Auth emails (confirm, reset) are configured separately (docs/AUTH-DASHBOARD-SETTINGS.md).

Tasks.

Verify helm.events in Resend: SPF, DKIM, and a DMARC record (start at p=none, move to quarantine after 2 clean weeks).

Set RESEND_FROM to the notifications@helm.events sender on staging, then production.

Confirm every mailer sets reply_to to the studio email (read from the org record). Assumption: some mailers may still default Reply-To to a Helm address; check each function in supabase/functions/*/index.ts and fix any that do not.

Point Supabase Auth custom SMTP at the same domain so confirm/reset mails match.

Flip the HELM_*_ENABLED flags one at a time on staging; send each mail type to a test inbox (Gmail + Outlook) and check spam placement.

Repeat on production.

Add a short "email health" row to docs/OBSERVABILITY-ACTIVATION.md (bounce/complaint watch in Resend).

Prerequisites. DNS access for helm.events; MX for the domain if replies to notifications@ must be received (Decision needed: should notifications@ be no-reply or a monitored inbox?).

DB / API changes. None expected. If Reply-To needs a studio-level override, add a nullable orgs.reply_to_email column in an additive migration (0163_...).

Tests. Existing test/invite-mailer.test.mjs, test/comms-automation.test.mjs, test/edge-functions-hardening.test.mjs; add an assertion that each mailer builds reply_to from the studio record; manual inbox test matrix.

Done when. All six mail types arrive in inbox (not spam) from notifications@helm.events, reply goes to the studio, DMARC reports clean.

## P4. Turnstile bot protection

Goal. Protect sign-in, sign-up and password reset against bots with Cloudflare Turnstile.

What exists. The client side is already wired: public/config.js has captcha: { provider: "turnstile", siteKey: "" } (empty = off); public/store-api.js reads it (around lines 285 and 340); public/auth-ui.js, public/login.html and public/trusted-types.js handle the widget. The secret key belongs in Supabase Auth's CAPTCHA setting (docs/AUTH-DASHBOARD-SETTINGS.md), never in config.js.

Tasks.

Create a Turnstile site in Cloudflare for helm.events and helm-v01.vercel.app (separate keys per environment preferred).

Put the site key in public/config.staging.js (staging) and test.

Enable CAPTCHA protection in the Supabase staging Auth settings with the Turnstile secret.

Confirm CSP in vercel.json / public/_headers allows challenges.cloudflare.com for script and frame; rerun gen-csp.

Test email+password sign-in, sign-up, reset, invite sign-up (invite-signup function), Google sign-in (should not be blocked), and the trial flow (try.html).

Repeat on production in one window, with rollback = blank the site key and switch off CAPTCHA in Supabase.

Prerequisites. Cloudflare account. P3 is helpful (reset emails must work to test reset).

DB / API changes. None. Supabase Auth setting only.

Tests. test/auth-gate.test.mjs, test/auth-session-hardening.test.mjs, test/html5-config-hardening.test.mjs; Playwright test:e2e:security. Add a test that config.js never contains a Turnstile secret pattern (extend scripts/check-env-safety.mjs).

Done when. All auth paths work with the widget on both environments, and a request without a token is refused by Supabase.

## P5. Lead dedupe / overwrite fix

Goal. A new quote or lead that shares an email or phone with an existing lead must never silently overwrite the older person's details.

What exists. Leads live in leads (with lead_id history rows; see the history columns in public/store-api.js around line 3410). Quotes (the quote IS the event) carry their own client name/phone/email. Nurture contacts convert into leads via nurture.convertToLead (public/store-api.js ~line 3592), which always creates a new lead. Phone/email values are protected by the crypto layer (supabase/migrations/0026_business_logic_crypto.sql). The client timeline joins on these fields (0062_client_timeline.sql). Assumption: the overwrite happens where a quote is created from or linked to a lead by matching email; the exact code path was parked by the owner as "fix option A" and needs to be re-located before coding.

Tasks.

Find every path that writes lead/client contact fields from a quote (quote save, approval, portal edits, lead import in smart-import.js).

Implement the decided rule (P1). Recommended default (option A): match = link, never overwrite. If the incoming name differs, keep the existing lead, attach the quote, and log the new values in lead history for a person to accept.

Add a "Possible duplicate" badge in leads.html / CRM with a manual Merge action that moves quotes onto one lead and archives the other (archive, never delete).

Normalise matching: email lower-case and trimmed; phone in E.164 using public/phone-input.js.

Prerequisites. P1 decision on the merge rule.

DB / API changes. Additive migration 0164_lead_dedupe.sql: a normalised match key (generated or helper function), a read-only find_lead_matches(p_email, p_phone) RPC (SECURITY DEFINER, scoped by current_org_id(), gated by has_area('leads','view')), and a merge_leads(p_keep, p_archive) RPC that only re-points quote_id links and sets archived_at. No row deletion, no unique constraint on existing data (existing duplicates would fail it).

Tests. New test/lead-dedupe.test.mjs (same email different name keeps original; different studios with same email never match); DB test in scripts/db-test/ for cross-tenant isolation (npm run test:isolation); Playwright @lifecycle.

Done when. Re-running the original bug scenario leaves the first lead unchanged, duplicates are flagged, merge works, and no other studio's lead is ever matched.

## P6. Dashboard improvements

Goal. Make the dashboard answer "what needs me today" per role, with a working period filter.

What exists. public/dashboard.html, public/shell-b-dash.js (KPI period filter block "DP:start", tested by test/dashboard-period.test.mjs), public/dash-prompts.js, public/dashboard-polish.css; tests dashboard-money, dashboard-redesign, dashboard-customize, dashboard-seemore-1017. Business totals come from business_pnl / vendor_payables_summary (0124).

Tasks.

Confirm the 7d / 1m / 6m / 1y filter is live on prod and applies to every KPI tile (Assumption: built in shell-b-dash.js; verify each tile respects it).

Role-based default layouts (admin/manager: money + pipeline; sales: leads/quotes; planner/coordinator: upcoming events and tasks; crew: own schedule only) using the existing customise feature.

"Today" strip: events today/tomorrow, overdue tasks, unpaid milestones due, vendor bills due (from P8).

Empty states and fast loading (reuse test/boot-perf.test.mjs budget).

Money tiles respect has_area('finance', ...); never show money to roles without it.

Prerequisites. P1 tile decisions. P8 for payables tile.

DB / API changes. Possibly one read-only RPC dashboard_today() (additive, org-scoped). No table changes.

Tests. Extend existing dashboard tests; role test in test/role-access-audit.test.mjs that crew/designer see no money tiles; Playwright @roles.

Done when. Each role sees its own default view, period filter works on all tiles, money hidden from non-finance roles.

## P7. Crew schedule polish

Goal. Make the new crew schedule (Week / Month / Team week) comfortable on phones and clear about shifts.

What exists. supabase/migrations/0161_crew_schedule.sql adds read-only RPC crew_schedule(p_from, p_to, p_staff), returning schedule fields only (no money, no client contact), crew limited to own rows, 62-day cap. UI in public/crew-schedule.js + public/crew-schedule.css, test test/crew-schedule-ui.test.mjs.

Tasks.

Confirm 0161 is applied on staging and production (supabase/migrations/MANIFEST, docs/RUNBOOK.md apply steps).

Mobile layout pass (320-414px): day list instead of grid on narrow screens; tap targets 44px.

Show shift times from planned_start/planned_end; mark "time not set" clearly.

Clash hint when one crew member has two tasks overlapping in time (client-side, from returned rows).

"Add to my phone calendar" (.ics download per shift) - Decision needed: allowed for crew?

Empty state for crew with no linked crew_members.profile_id, telling them to ask their admin.

Prerequisites. 0161 on both DBs.

DB / API changes. None (reuse crew_schedule).

Tests. Extend test/crew-schedule-ui.test.mjs; Playwright @responsive and @roles (crew cannot see another crew member via p_staff).

Done when. Usable on a phone, overlap hint works, crew isolation verified.

## P8. Vendor bills polish

Goal. Make vendor bills and payouts easy and trustworthy, so per-event and studio profit are right.

What exists. supabase/migrations/0124_vendor_bills.sql: tables vendor_bills (void with reason, never delete) and vendor_payouts (only via idempotent record_vendor_payout, cannot overpay), and read-only event_pnl, vendor_payables_summary, business_pnl. Access: same studio + finance area. UI: public/vendor-bills-ui.js, public/vendor-bills.css, used from settlement.html, quotes.html, business.html/business.js. Audit coverage added in 0135_audit_more_tables.sql.

Tasks.

Bill entry: attach photo/PDF via existing upload path (verify-upload scan), due-date picker, vendor prefill from the event's bookings.

Payables list on Business page: filters (due, overdue, paid, void), sort by due date, totals per vendor.

Partial payments shown clearly (paid / open balance), payout history per bill.

Optional approval step if P1 says so (status draft -> approved -> paid).

Settlement page: show bills vs booking cost so the "one source per booking" rule is visible to the user.

Export payables to Excel (public/xlsx-lite.js).

Prerequisites. 0124 on both DBs; P1 approval decision.

DB / API changes. If approval is wanted: additive 0165_vendor_bill_approval.sql adding approved_by, approved_at (nullable) and updating record_vendor_payout to require approval only when a studio setting is on. Existing bills stay valid (null = approved under old behaviour).

Tests. Money tests (test/money-trust-boundary.test.mjs, test/per-currency-totals.test.mjs); new DB tests: payout idempotency, no overpay, void blocked when paid, cross-tenant refusal; UI test for list filters.

Done when. A full event can go bill -> partial payout -> full payout -> correct net profit on event_pnl and the Business page.

## P9. Time-aware calendar

Goal. The calendar understands start and end times, not just dates, and flags real overlaps.

What exists. Quotes have event_date and event_time (text) (seen in 0004, 0009, 0012); tasks have planned_start/planned_end timestamps (used by 0161). public/calendar.html shows events by date. A previous attempt (Phase 10b) was built and reverted (commit ff7646b), so this is a redo.

Tasks.

Add optional end time to events (UI on quote/event page; default length from P1).

Calendar day/week views with time blocks; month view unchanged.

Conflict rule from P1: same venue overlapping times and/or same crew overlapping times. Show as a warning, never block saving.

Time zone: store as studio local time with the studio's country profile (public/country-profile.js); show it.

Keep events without time working ("all day").

Prerequisites. P1 conflict rule; P7 done (shares overlap logic).

DB / API changes. Additive 0166_event_time_window.sql: nullable quotes.event_start_at timestamptz, quotes.event_end_at timestamptz, a backfill-free read path (if null, fall back to event_date + event_time), and a read-only calendar_conflicts(p_from, p_to) RPC scoped by org. No change to existing event_time values.

Tests. test/date-guard.test.mjs extension; new overlap unit tests (touching edges are not conflicts; all-day vs timed); DB isolation test; Playwright calendar smoke.

Done when. Timed events show in day/week view, overlaps flagged per the rule, old date-only events unchanged.

## P10. WhatsApp go-live

Goal. Send approved WhatsApp templates (proposal links, reminders) from the studio's number, opt-in respected.

What exists. Built and dormant: edge functions send-whatsapp, wa-webhook, wa-proposal, send-phone-code; UI public/wa-proposal.js, public/integrations*.js, public/comms-settings.js. Client flag liveChannels.whatsapp: false in public/config.js. Secrets by name: WHATSAPP_TOKEN, WHATSAPP_PHONE_ID, WHATSAPP_APP_SECRET, WHATSAPP_WEBHOOK_VERIFY_TOKEN, WHATSAPP_API_VERSION, WHATSAPP_TEMPLATES, WHATSAPP_TPL_LANG, WHATSAPP_REQUIRE_OPTIN, WHATSAPP_ALLOW_TEXT, WHATSAPP_VERIFY_TEMPLATE, WHATSAPP_VERIFY_LANG, PKG_WHATSAPP_TEMPLATE. Guides: docs/INTEGRATIONS-WHATSAPP-RAZORPAY.md, docs/ops/WHATSAPP-SETUP.md, docs/DEFERRED-INTEGRATIONS.md. CI check check:deferred keeps it off until intended.

Tasks.

Owner completes Meta Business verification and number setup (owner does this separately).

Submit templates for approval with wording from P1.

Set secrets on staging; deploy functions; register webhook URL for wa-webhook with the verify token.

Flip liveChannels.whatsapp in config.staging.js only; test send, delivery status, opt-out, template fallback.

Update scripts/check-deferred-integrations.mjs expectations for the live state (deliberately).

Production: same, then flip config.js.

Prerequisites. Meta approval; P1 templates.

DB / API changes. None expected (comms tables exist). Assumption: opt-in storage exists from the earlier build; verify before go-live.

Tests. test/wa-proposal.test.mjs, test/deferred-integrations.test.mjs (update), test/edge-functions-hardening.test.mjs; webhook signature check with WHATSAPP_APP_SECRET.

Done when. A real proposal template is delivered on staging and production, webhooks update status, opt-out stops sends.

## P11. Razorpay go-live

Goal. Studios can collect client payments by Razorpay Payment Link, and Helm can bill studios by subscription.

What exists. Built and dormant: create-payment-link, razorpay-webhook, create-subscription-checkout, razorpay-subscription-webhook, billing-reminder; UI public/checkout.html, public/sim-pay.html (test-only), public/hq-invoice.js. Flags: liveChannels.pay: false in config.js, server HELM_RAZORPAY_SUBSCRIPTIONS_ENABLED, HQ online_payments_live. Secrets by name: RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET, RAZORPAY_WEBHOOK_SECRET, RAZORPAY_SUBSCRIPTION_WEBHOOK_SECRET, RAZORPAY_EVENT_MAX_AGE_SEC, RAZORPAY_REQUIRE_STUDIO_ACCOUNT, PAYMENT_LINK_TTL_MINUTES. Server pricing authority (D8) is enforced in the DB. Launch bypass turned off in 0162_launch_bypass_off.sql.

Tasks.

Owner: Razorpay KYC; decide studio-own vs platform account (P1).

Staging with Razorpay test keys: create link, pay with Razorpay's published test card, webhook marks milestone paid in the ledger, duplicate webhook ignored (idempotent), expired link handled.

Confirm settlement "Received" reads the ledger and close_event balance gate behaviour (open P1 items from the October E2E audit; verify they are fixed before money goes live).

Subscription checkout for studios on staging.

Legal pages final: refund-policy.html, terms.html, pricing.html.

Production with live keys behind liveChannels.pay, one studio pilot first.

Prerequisites. P3 (receipts by email), KYC, legal review.

DB / API changes. Assumption: none, ledger and webhooks exist. Any fix from step 3 is an additive migration.

Tests. test/money-trust-boundary.test.mjs, test/d8-pricing-authority-gap.test.mjs, test/pricing-differential*.test.mjs, test/sim-pay-prod-ui.test.mjs, test/onboarding-checkout.test.mjs, test/hq-checkout-ui.test.mjs, test/deferred-integrations.test.mjs (update); webhook replay/old-event tests.

Done when. Pilot studio collects a real payment end to end, the ledger and settlement agree, and the webhook is replay-safe.

## 3. Cross-phase checklist per release

| Step | Command / place |
| --- | --- |
| Unit + guard tests | npm test |
| CSP | npm run check:csp (regenerate with node scripts/gen-csp.mjs) |
| Migration canon | npm run check:migration |
| Env / secrets safety | npm run check:env |
| Deferred integrations state | npm run check:deferred |
| DB tests + tenant isolation | npm run test:db, npm run test:isolation |
| E2E | npm run test:e2e:smoke, :roles, :lifecycle |
| SQL apply | staging first, then prod in number order (docs/RUNBOOK.md) |
| Rollback plan | flags off first; SQL is additive so no rollback SQL needed (docs/DISASTER-RECOVERY-RUNBOOK.md) |

## 4. Recommended first task

Run the manager questionnaire round (P1) and, in the same week, the logo rebrand (P2).

Why: P1 costs no code and unblocks the decisions needed for lead dedupe, dashboard, vendor bills, calendar, WhatsApp and Razorpay. P2 is a small, safe, visible win with a ready checklist (docs/LOGO-SWAP.md) and only needs the final compass "H" SVG from the owner. Meanwhile the owner can start Meta and Razorpay verification, which take the longest.

First concrete step: send the six-question table in P1 to the manager, and ask the owner for the compass "H" SVG files (mark-only and mark + wordmark).